## Slide 1: Project Coastal Horizon
Stakeholder Identification, Classification and Management Plan

## Slide 2: Agenda
01
02
Stakeholder Classification
03
Copyright of Shell International B.V.
Stakeholder Identification
Stakeholder Management Plan

## Slide 3: Stakeholder Identification
Copyright of Shell International B.V.

## Slide 4: List of Stakeholders
Sarah & her team
EnergyCorp
Board Members
Frontline Workers
Supervisors
Investors
Insurance Firms
International Media
Legal Team
Finance Team
Operations
Geologists
R & D
Engineers
IT Team
Bank & Bank Holders
Local Communities
Local Media
Trade Association
Government Association
Contractors
Suppliers
Land Owner
Competitors
Economy & Finance
Local Business
Activist Groups

## Slide 5
Stakeholder Classification

## Slide 6: Internal and External Stakeholders
External
Investors
Bank & Bank Holders
Trade Associations
Government Agencies
Activist Groups
Contractors
Suppliers
Land Owners
Competitors
Economy and Finance Bodies
Local Businesses and Local Communities
Local and International Media
Insurance Firms
Internal
Sarah & her Team
EnergyCorp
Board Members
Frontline Workers
Supervisors
Legal Team
Finance Team
Operations
Geologists
R & D
Engineers
IT Team

## Slide 7
Stakeholder Management Plan
Copyright of Shell International B.V.

## Slide 8
Stakeholder Category | Stakeholder | Power | Interest | Channels of Engagement | Strategy
External | Investors | High | High | Mails, meets & Calls | Regular Updates through mails or meetings
 | Government Bodies | High | Low | Point of Contacts & Calls | Ensure Compliance & align with local parties
 | Trade Associations | High | Low | Emails | Policies, Rules, Regulation and Licenses
 | Local Businesses | Low | High | Point of Contacts & Calls | Addressing concerns, providing benefits
Internal | Board Members | High | High | Mails | Regular Updates on Project Progress
 | R & D Project | Low | High | Mails | Regular Meetings, Updates, changes, plannings & execution
 | Legal & Finance | High | Low | Mails | Risk Management, Financial Budget categorisation